Sugar Trading Risk Dashboard

| Author | Ong Zhen Kuang, Risk Analyst | Owner / Sponsor | Ong Zhen Kuang, Risk Analyst | Classification | [X] Internal [ ] Confidential |
| --- | --- | --- | --- | --- | --- |

| 1. OVERVIEW |  |
| --- | --- |
| Problem Statement | Sugar trade and options data sits in Salesforce, which is slow to query interactively and lacks the live position, PnL, VAR, and options-risk views the desk needs for daily monitoring. Risk reporting previously relied on Excel workbooks refreshed manually, producing stale numbers and data-entry risk across 2 accounts (08290CA, LSU15001) and 2 commodities (ICE Raw Sugar, LDN Sugar #5). |
| Proposed Solution | A Flask web dashboard that pulls trades from Salesforce into an Azure PostgreSQL database and renders Positions, Summary (Alpha PnL and VAR), and Options-risk pages in the browser. Prices can be toggled globally between Sett-1 and Live. Cotton trading runs through the same pipeline at /cotton/*. Deployed internally as an Azure Web App. |
| Success Criteria | 1. Positions and Summary pages load in under 2 seconds. 2. Full Salesforce sync completes in under 60 seconds. 3. Zero discrepancy between dashboard position count and Salesforce for the in-scope filters. 4. Daily PnL snapshot runs unattended once the scheduler is re-enabled. |
| 2. SCOPE |  |
| In Scope | 1. Sync ICE Raw Sugar and LDN Sugar #5 futures and options from Salesforce (Futur__c) into Azure Postgres. 2. Positions page with multi-select filters (account, commodity, month, book) and PnL vs Sett-1 / Live. 3. Summary page with Alpha PnL attribution and VAR (95 / 99 / 100%). 4. Options-risk dashboard: Greeks, payoff grid, legs table, assumptions panel. 5. Cotton dashboard with parity to sugar (sync, positions, prices), SF write-back gated by COTTON_SF_PUSH_ENABLED. 6. Manual Sync Now button plus daily automated PnL snapshot. 7. Info page with reference tables (futures contracts, options contracts, US holidays with calculated expiries). |
| Out of Scope | 1. Trade execution or order entry. 2. Replacing Salesforce as the trade system of record. 3. Mobile app or public-internet exposure. 4. Physical deal entry (handled in the separate Excel → DB migration). |
| 3. STAKEHOLDERS & ROLES |  |
| Accountable (A) | Daniel (Sugar Trader) — owns the outcome: the dashboard must function as his daily mark-to-market view. |
| Responsible (R) | Ong Zhen Kuang, Risk Analyst — builds and maintains the Flask app, DB schema, deployments, and scheduled jobs. |
| Consulted (C) | UAT testers: Daniel, Rajesh, Pratik, Souptik, Rushikesh (sugar & cotton traders). Srini (COO/CRO), Richard (Analyst), Jarvis (Analyst) |
| Informed (I) | Daniel, Rajesh, Pratik, Souptik, Rushikesh, Luis, Prasad (sugar & cotton traders). |
| 4. FUNCTIONAL REQUIREMENTS (P1 = Must Have ¦ P2 = Should Have ¦ P3 = Nice to Have) |  |
| FR-001 [P1] | The system SHALL pull all records from Salesforce Futur__c where Account_No__c IN ('08290CA','LSU15001'), Commodity_Name__c IN ('ICE Raw Sugar','LDN Sugar #5'), and Trade_Date__c > 2025-03-31, and upsert them into sugar_trade_positions keyed by the 18-character Salesforce Id. |
| FR-002 [P1] | The system SHALL display a Positions page showing each trade with net quantity, average price, mark price, and mark-to-market PnL, filterable by account, commodity, contract month, and book. |
| FR-003 [P2] | The system SHALL toggle all price-dependent views between Sett-1 (prior business-day settle) and Live mode via a global navbar control, with state persisted in a cookie and Live mode visually indicated (red navbar, pulsing LIVE badge). |
| FR-004 [P3] | The system SHALL compute and display position-level Greeks (delta, gamma, vega, theta), Alpha PnL attribution, VAR (95 / 99 / 100%), and a daily automated PnL snapshot, with outputs reconciling to sugarm2m.xlsm within tolerance. |
| 5. BUSINESS RULES |  |
| BR-001 | IF a position is tagged Raws or Whites THEN Book__c MUST be 'Hedge' in Salesforce; the dashboard aligns to this convention on sync and display. Approved by business owner. |
| BR-002 | IF a filter dropdown is added anywhere on the dashboard THEN it MUST use the shared Excel-style multi-select macro (templates/_macros/multi_filter.html) with request.args.getlist() and SQLAlchemy in_() — plain <select> is not permitted. The pricing notebook remains the source of truth for auto-tag; the webapp aligns to it, never the reverse. |
| 6. INTEGRATIONS & DATA FLOW |  |
| Systems Involved | - Salesforce — IN — Futur__c via SOQL (simple_salesforce) — owner: Agrocorp Salesforce admin. - Azure PostgreSQL — IN/OUT — agrocorppricedb.postgres.database.azure.com / agrocorpproddb — owner: IT. - GitHub Actions — OUT — scheduled snapshot-tick workflow — owner: Risk. |
| Data Flow Summary | Salesforce SOQL pull → JSON stored in sugar_trade_positions.data keyed by SF Id → Flask routes read from Postgres → Jinja templates render Positions / Summary / Options pages → daily snapshot writes to history table. |
| 7. ERROR HANDLING & EDGE CASES |  |
| Error Strategy | Every sync run logs outcome (success, failure, record count) to sugar_sync_logs; on failure the user sees a visible error and can retry via the Sync Now button. Scheduled snapshot failures surface through the GitHub Actions run history; no auto-paging in v1. |
| Key Edge Cases | 1. Empty Salesforce result → dashboard shows 'no positions' rather than erroring. 2. Duplicate SF Id on re-sync → upsert by primary key. 3. Missing Sett-1 price for a contract → fall back to last-available settle and flag on screen. 4. Expired Salesforce security token → 403 surfaced to user; scheduled snapshot is currently paused pending this fix. 5. Null option IV → payoff grid treats the leg as zero-vol, matching the verified notebook behaviour. |
| 8. ASSUMPTIONS, DEPENDENCIES & RISKS |  |
| Assumptions | 1. Salesforce Futur__c schema remains stable — owner: SF admin. 2. Azure Postgres reachable from the Web App and authorised network — owner: IT. 3. The pricing notebook remains the source of truth for auto-tag — owner: Risk Analyst. 4. Users access the app only from the corporate network — owner: IT. |
| Dependencies | 1. Valid Salesforce API credentials (username + password + security token) in .env. 2. Azure Postgres instance agrocorppricedb available. 3. Python 3.13 with Flask and SQLAlchemy. 4. GitHub Actions runner for the scheduled snapshot. |
| Key Risks | 1. SF schema change renames a field — M / H — fields stored as JSON, only field-name references in code to update. 2. Credentials leaked via git — L / H — .env gitignored, Azure App Settings used in production. 3. Stale Sett-1 price propagates into PnL — M / M — visible timestamp on every price cell, manual override path. 4. Scheduled snapshot silently fails — M / M — GitHub Actions failure surfacing, manual fallback via Sync Now. 5. Live price divergence from SF marks — M / M — Sett-1 remains default, Live mode is opt-in with clear visual indicator. |
| 9. TESTING & ACCEPTANCE |  |
| UAT Owner | Daniel (Sugar Trader) leads UAT, reconciling the app's mark-to-market view against his Excel MTM workbook across /positions, /summary, /raws, /options, and /cotton. Additional testers: Rajesh, Pratik, Souptik, Rushikesh. UAT window runs after each material release against the production Azure Web App on live Salesforce data. |
| Pass Criteria | Dashboard totals (PnL, exposure, deltas, Greeks) reconcile to Daniel's Excel MTM within agreed tolerance across sugar and cotton; VAR summary matches the daily_var notebook output; position count matches Salesforce exactly for the in-scope filters; all P1 FRs demonstrate correct output on live data; zero critical defects open at sign-off. |
| 10. APPROVAL & SIGN-OFF |  |
| Approver 1 | Srini, Chief Operating Officer / Chief Risk Officer Signature: ___________________ Date: ___________ [ ] Approved [ ] Rejected [ ] Conditional |
| Approver 2 | Jarvis, Analyst Signature: ___________________ Date: ___________ [ ] Approved [ ] Rejected [ ] Conditional |
| Approver 3 | Richard, Analyst Signature: ___________________ Date: ___________ [ ] Approved [ ] Rejected [ ] Conditional |
| 11. OPEN ISSUES & DECISIONS |  |
| Open Issues | None open. Previously logged issues — (a) Snapshot Tick 403, (b) auto PnL snapshot schedule paused, (c) Excel → DB physical-deal migration — all resolved; auto snapshots have been running every 15 minutes via GitHub Actions since 2026-04-21. |
| Decision Log | 1. Sync is manual (button) in v1 — deliberate, avoids background-process risk before monitoring exists. 2. All Salesforce fields persisted as JSON in the data column — chosen for schema flexibility, no migrations when SF adds fields. 3. Notebook is the source of truth for auto-tag — webapp aligns to it, never the reverse. 4. Cotton Salesforce push gated behind COTTON_SF_PUSH_ENABLED — avoids accidental writes during development. 5. Sett-1 remains the default pricing mode; Live mode requires an explicit navbar toggle. |
| 12. RECENT UPDATES |  |
| Shipped | 1. Cotton trading section (/cotton/*) with full parity to sugar — sync, positions with PnL, prices, multi-select filters — Salesforce push gated by COTTON_SF_PUSH_ENABLED. 2. Options Risk Dashboard (/options) — Black-76 Greeks, grouped Position Legs table, Step-2 Assumptions panel, strike×date payoff grid, live SOFR as risk-free rate, scenario simulator. 3. Global Sett-1 / Live price toggle in the navbar; cookie-backed; navbar turns red with a pulsing LIVE indicator whenever live mode is active. 4. Alpha PnL attribution on dashboard — decomposes period-over-period PnL into price, delta, and residual components vs. the daily snapshot. 5. VAR summary panel on dashboard — reads public.daily_var (notebook-owned, identifier Pratik_Sugar) showing 95% / 99% / Worst Case for yesterday and previous day. 6. Auto PnL snapshots — GitHub Actions schedule runs every 15 minutes against /sugar/snapshot/tick to populate daily/weekly/monthly reference snapshots used for PnL deltas. 7. UX upgrades — shared Excel-style multi-select filter macro across /positions, /summary, /cotton/positions; column grouping on /raws; /info reference tables (futures, options, NYSE holidays) with formula-calculated expiries. 8. Live pricing ingestion — live_price / live_iv / live_delta columns alongside sett-1 columns on /prices, fetched via TradeStation API. 9. Physical-deals migration (in progress) — DB-editable physical trades in public.physical_deals; Excel retained as emergency backup/override. 10. Performance rollout — Azure Postgres connection pooling with pool_pre_ping; Salesforce session cache; SOFR + static-contract/holiday caches; cross-request cache for dashboard aggregates (PnL totals, summary, exposure, attribution, VAR) with automatic invalidation on any write to positions / prices / physicals / FFA via SQLAlchemy session events. |